# Town of Montague Municipal Airport Commission

## Meeting Minutes

September 10, 2018

The meeting was called to order at 7:03 PM in the Airport Admin Bldg.

Commissioners present:	Keith LaRiviere, Peter Golrick, Gary Collins, Brian Carroll

Others present:	Bryan Camden (Manager), Jackie Marks (Gale),Frank Russo (AOPA), Sean Mahoney, Malcolm Clark

Motion by Keith to accept the minutes of July 9, 2018, seconded by Brian, motion passes unanimously.

Motion by Keith to authorize Bryan to prepare and post the Agendas for our meeting, seconded by Gary, motion passes unanimously.

Gale Report

ASMP – Fencing Completed and closed. AIP-19 (Master Plan Update) All chapters have been reviewed and approved by the Commission; pre-coordination meeting with the Tribes occurred on 9/6/2018. Gale will coordinate a more formal meeting with the Tribes to also include the FAA. AIP-20 (Snow Removal Equipment) Scheduled delivery date is new early January. There is a $1 Billion supplemental FAA appropriation, for which we will apply for a $1.1 Million SRE (40’x50’) building.  Full Gale Report attached.

Manager Report

FY18 ended with $1300 remaining; our ad is running through October and is generating some interest; we had positive press in the Montague Reporter. Open House event was rained out, but the safety seminar was still held. Motion by Keith to accept the draft insurance language until it can be put into final form for next month, seconded by Brian for discussion. Gary recused himself from the discussion and vote. Discussion of the possibility of hangar not having money to pay for loss of hangar; discussion of bond vs. insurance similar to motor vehicle laws. After discussion, motion passes 3-0-1 with Gary recused. New insurance for vault and admin building will add $79 per year; and coverage added for equipment valued over $500. Further research continues of solar on the Admin Bldg. roof or solar carport. Admin bldg alone would cover 98% of our annual electricity needs, perhaps we can get 80% MassDOT funding (see Gale Report). Motion by Brian to allow the Tech School to remove 15 trees, all to leave our property, seconded by Keith, motion passes unanimously. Noise complaints handled about the new gyro-copter based here. CIP meeting in Boston on 10/4. For a tree removal project near the 16 end of the runway, MassDOT will fund up to $18,000; we may need to vote to accept state funds.The Boy Scouts have requested the use of the public side by Millers Falls road for a model rocket design/build/launch event on Saturday 9/29. Motion by Keith to allow the use, seconded by Gary. They will provide necessary toilet facilities. Motion passes unanimously. Working on several ADA compliance issues.

Treasurer’s report – We have expended $12,482 of which $6,185.50 is reimbursable; Income is $11,607.49, anticipated expense to fix house roof of $2,000. Motion by Keith to spend an amount not to exceed $2,000 to repair the roof of the rental house, seconded by Gary; brief discussion of lowest bid; motion passes unanimously.

Tribal Update: Bryan reports that this month we have had limited response from the Tribes mostly about the ALP and tree clearing.

Full Manager Report attached.

Commissioner Updates

        - No discussion on this topic tonight.

Pilot, Tenant, Users Group, Public Comment, and Other

        - Everyone was pleased with the seminar and the turnaround at the Airport since we appointed Bryan as manager.

Access Agreement

No discussion on this topic tonight.

8:32 Keith made a Motion to enter executive session to discuss the purchase, exchange, lease or value of Real Property; Peter declared that doing so in open session would jeopardize the Town’s bargaining position; second by Gary,  LaRiviere – aye, Golrick – aye,  Carroll – aye, Collins – aye; and that we will only be returning to open session to adjourn the meeting.

+  +  +

Executive Session

Minutes are in a separate document, to be voted into public record as soon as it is appropriate.

+   +  +

9:18 Brian made a Motion to adjourn, second by Keith, passed unanimously.

Respectfully submitted: Peter Golrick

Respectfully submitted: Peter Golrick

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update		Master Plan Draft Chapters 6-8

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.