# Town of Montague Municipal Airport Commission

## Meeting Minutes

February 11, 2019

The meeting was called to order at 7:01 PM in the Airport Admin Bldg.

Commissioners present:	Peter Golrick, Gary Collins, Brian Carroll, Keith LaRiviere, David Brule

Others present:	Bryan Camden (Manager), Frank Russo (AOPA) Matt w/ Gale Inc

Motion by Keith to approve the minutes of November 13th, 2018 as amended, seconded by Gary. Motion by Keith to approve the minutes of January 14th 2019 as presented, second by Gary.

Consultant Report

AIP-19- Master Plan Update- This project is complete and final payment reimbursement request is in the mail.

AIP-20- Snow Removal Equipment Update. There is still no update to the project. Western Star still cannot give the Airport Manager a reason on why the truck was delayed 5 months. Expected delivery is still Mid-April 2019

AIP-21- Runway obstruction analysis paperwork was mailed to FAA and DOT in October. Since this will be a Stantec project, Gale has suggested that we work with Stantec to setup a scoping meeting.

Manager Report

Annual Report was reviewed and corrected as needed, once corrections were made it was approved for submission to the town. ASMP updates included tree removal on Runway 16 approach closeout, and the purchase of the pickup truck. Discussion regarding the potential solar project funding application and layout. Potential revenue would offset the budget share drawn for taxation. NHESP is trying to update our mowing plan, however progress is slow if any at all. The airport will be features in an article for Airport Business Magazine regarding snow removal at small airports. We had a very successful mid-year update with the Selectboard, including the presentation of the Master Plan Update. The Airport has its annual budget hearing with the Fin-Com on the 20th of this month. We are expecting some questions, and  have already answered 22 so far.

Treasurer’s report – We have expended $4031.81 last month; Income was $1027.91.

Tribal Update: Limited communication regarding the access agreement, no official response. We will be cutting trees on the hillside in the spring, this will require some coordination. Both David and Bryan are concerned with extreme lack of communication with the tribes. We are trying to move forward with airport projects and they are being delayed by lack of response to emails, calls, ect...

Full Manager Report attached.

Commissioner Updates

        - None tonight.

Pilot, Tenant, Users Group, Public Comment, and Other

        - No discussion on this topic tonight.

Access Agreement

No discussion on this topic tonight.

7:24 Keith made a Motion to adjourn, second by Gary, passed unanimously.

Respectfully submitted: Bryan Camden

Voted ____ (Aye) ____(Nay) ____(Abstain) at an Airport Commission Meeting on: ____/____/______

_________________________

(Airport Chair Signature)

Documents used:

Manager's Report		Gale Monthly Update

Commonly used Acronyms: AIP is Airport Improvement Plan; AOPA is Aircraft Owners and Pilots Association; BLS is the Federal Bureau of Labor Statistics; CAP is Civil Air Patrol; CIP is the Capital Improvement Plan; CPI is the Consumer Price Index; FAA is the Federal Aviation Administration; FCTS is the Franklin County Technical School; GARD is the General Audio Recording Device that records pilots as they approach and leave the Airport; MassDOT/AD is the Massachusetts Department of Transportation, Aeronautics Division; MAMA is the Massachusetts Airport Management Association; FCFC is the Franklin County Flying Club; FCRCC is the Franklin County Radio Control Club; IFE is Independent Fee Estimate; NIT is Narragansett Indian Tribe; PAPI is Precision Approach Path Indicator; PILOT is Payment In Lieu Of Taxes; R/W is runway; SHPO is State Historic Preservation Officer; SRE is Snow Removal Equipment; THPO is Tribal Historic Preservation Officer; T/W is Taxiway.